**October 31 2017 10 am - 12 pm**

* Front end
  + Need to add the following
    - Hook up the searching feature
    - Add a portion that shows users returned from search
    - Add a portion that shows channels returned from search
    - Add more information page when product is clicked
    - Add previous arrow feature
    - Need to pass the channel\_id where a product is liked to the back end
* Back end
  + Need to add the following
    - Add column in database for a timestamp for likes
    - Add column for channel\_id where a product is liked
    - Need to change api endpoint for likes to accomodate the above info
    - Need to add wildcard in front of search word
  + Things already added
    - Api endpoint for searching for users
    - Api endpoint for searching for channels
    - Api endpoint that returns users and channels together when search
    - An endpoint to get any input already entered for a product
* Other features
  + Looking into a fuzzy search
  + Need to add certs for mobile app
* Mobile app
  + Having trouble with getting app going because we were on http
  + If we add certs this may fix it
* Machine learning
  + Brandon and Erik are still working on their portions of the machine learning aspect

**November 2 2017 10 am - 12 pm**

* Front end
  + Things needed to be added
    - Add more information page when product is clicked
    - Add previous arrow feature
    - Need to pass the channel\_id where a product is liked to the back end
  + Things added
    - searching feature hooked up
    - Added a portion that shows users returned from search
    - Added a portion that shows channels returned from search
* Back end
  + Added column in database for a timestamp for likes
  + Added column for channel\_id where a product is liked
  + Changed api endpoint to take channel id and changed the database function to add a timestamp
  + Added wildcard in front of search word
* Other features
  + Certs added
  + Fuzzy search still being looked into
  + Looking to add mobile friendly website feature
* Mobile app
  + Looking into other platforms to switch to for mobile app
  + Also trying to see if the certs helped
* Machine learning
  + Erik is looking into added another leg to the machine learning portion as suggested by Dr. Patel
  + Brandon’s machine learning portion now recognizes dogs and cats
    - Looking to move this to likes and dislikes more
  + Looking to get some type of demo ready for next thursday
  + Looking at how we can add the machine learning to the back end

**November 7 2017 10 am - 12 pm**

* Front End
  + Features that are now done
    - Following tab
    - Channels tab
    - Searching by first name, last name, username
    - Searching for channels by channel name
    - Previous product
  + Features being finished up
    - More information page
* Back end
  + Will be changing the change preference api endpoint to be integrated into the already created like and dislike api endpoint next sprint
* Machine Learning
  + Erik
    - Has been making steady progress on his side of things
    - Pushing to get something to demo on thursday
  + Brandon
    - Now giving some output, however making improvements to also try and show something in a demo on thursday
  + Evan
    - Has now joined the machine learning side of things to help where needed in the final weeks
* Mobile App
  + Kyle has switched platforms to weex which is more friendly to the code we already have
  + He is close to having something to demo, however we are going to polish the mobile app to better demo next sprint
* Next sprint
  + Implementing a general channel
  + Working to get the machine learning integrated into the back end
  + Working on the mobile app and trying to finish it for next sprint presentation
  + Mobile friendly website
  + Final documentation
  + Poster
  + Search in liked products page
  + Improving front end to look as best as possible
  + User testing
  + Bug fixing